# Spec: Outbound Prospecting Platform (Lead Machine V2)

| Field | Value |
| --- | --- |
| Status | In Review |
| Author | Eric Murray |
| Date | March 19, 2026 |
| Reviewer(s) | Simon Hurrell |
| Build Target | Hybrid |

## 1. Strategic Rationale & Business Case

### 1.1 Problem Statement

BDRs spend the majority of their time deciding which accounts to go after, not actually selling. There's no systematic way to surface companies showing buying intent, find the right contacts, or generate relevant messaging at scale. Each account requires manual research across multiple tools before a single email goes out. This limits the number of accounts a BDR can work per week and caps pipeline generation at a level that doesn't scale with headcount growth. Lead Machine automates account prioritization (which companies to target based on intent signals), prospect discovery (who to contact via Apollo), and message generation (what to say based on signal context and campaign playbooks) — eliminating the friction that prevents BDRs from expanding their reach.

### 1.2 Target Users

Primary: BDRs. They work through a queue of intent signals daily — finding prospects, reviewing AI-generated drafts, and enrolling contacts into sequences. Secondary: AEs who use signal context for accounts that have moved past initial outreach.

### 1.3 Business Impact & ROI

Primary ROI is BDR throughput: more accounts worked per week means more pipeline generated per head. Secondary metric is meetings booked from outbound. No hard baseline exists today — will be established in the first 30 days of use. Target is 5x the number of accounts a BDR can work per week versus the current manual process.

| Metric | Estimated Impact | Assumptions | Confidence |
| --- | --- | --- | --- |
| Accounts worked per BDR per week | 5x current volume (target) | Current baseline TBD (pending data from Michael). Tool eliminates manual research per account. | Medium |
| Meetings booked + pipeline generated ($) | Baseline TBD → target measurable lift post-launch | No pre-launch tracking exists. Will establish baseline in first 30 days. | Low — baseline must be established first |

### 1.4 Prioritisation Rationale

AMER sales team is expanding. Outbound is the primary growth lever, and the current manual process doesn't scale. V1 proved the concept with GitHub-only signals. V2 expands to five signal types (hiring alerts, funding, GitHub repos, news, new domains) and adds a full sequencing workflow. Without this, adding more accounts means adding more heads.

### 1.5 Background & Prior Art

V1 (“GitHub Dossier”) scanned public GitHub orgs for i18n signals and generated single cold emails. Proved the concept but limited to one signal source and one email per account. V2 is a ground-up rearchitecture: intent-signal queue, multi-step sequencing, Apollo integration, and a Claude Cowork plugin. Signals are generated in Realm (separate agent platform) and fed into V2 via CSV or manual creation. Repo: github.com/emurray32/GItHub-Dossier.

## 2. Process & Workflow

### 2.1 As-Is Process (Current State)

Fully manual. BDRs pick accounts based on gut feel, research them one at a time, find contacts manually, and write cold emails from scratch.

| Step | Actor | Action | System(s) Used | Pain Point |
| --- | --- | --- | --- | --- |
| 1 | BDR | Pick accounts, research them manually, find contacts, draft emails | Browser, LinkedIn, GitHub, Google | Time-intensive (2–4 hrs/account), inconsistent, no tracking |
| 2 | BDR | ... | ... | ... |

### 2.2 To-Be Process (Future State)

Automated signal ingestion feeds a queue. BDRs work through signals sequentially, using AI-generated drafts and Apollo integration to go from signal to enrolled prospect in minutes.

| Step | Trigger / Entry Criteria | Action | System | Exit Criteria | Handoff To |
| --- | --- | --- | --- | --- | --- |
| 1 | New intent signal ingested (via Realm agent CSV export or manual creation) | Signal appears in queue, auto-categorized by type and campaign | Lead Machine V2 (web app or Cowork plugin) | Signal visible in queue with status “new” | BDR opens signal workspace |
| 2 | ... | ... | ... | ... | ... |

### 2.3 Decision Points

One primary decision point in the workflow:

| Decision Point | Condition | Path A | Path B | Default |
| --- | --- | --- | --- | --- |
| Signal type routing | Signal type = GitHub repo vs. hiring alert vs. funding vs. news vs. new domain | Auto-recommend campaign based on signal type and account metadata | BDR manually selects campaign if auto-recommendation doesn’t fit | Auto-recommend |

## 3. Data Model

### 3.1 Entities & Fields

Entity: Intent Signal (root object)

| Field Name | Data Type | Source System | Validation Rules | Transformation | Required? | Default |
| --- | --- | --- | --- | --- | --- | --- |
| signal_type | string | Realm agent / CSV import / manual creation | Enum: github_repo, hiring_alert, funding, news_article, new_domain | none | Yes | — |
| status | string | System / BDR action | Enum: new, actioned, archived | none | Yes | new |

(Repeat for each entity.)

### 3.2 Relationships & Cross-System ID Mapping

| System A | ID in System A | System B | ID in System B | Sync Direction | Sync Frequency |
| --- | --- | --- | --- | --- | --- |
| Lead Machine V2 (PostgreSQL/SQLite) | prospect.apollo_id | Apollo.io | contact_id | B → A (Apollo → V2) | On-demand (BDR triggers Apollo search) |

### 3.3 Data Freshness Requirements

Intent signals: batch import via CSV or manual creation. No real-time sync — signals are ingested when the Realm agents complete a run or when a BDR uploads a file. Apollo prospect data: real-time API call when BDR clicks “Search Apollo.” Results are cached in the local DB after retrieval. Draft content: generated on-demand via LLM API call, persisted in DB after generation. No TTL — drafts are static once generated unless the BDR triggers regeneration.

## 4. Business Logic & Decision Rules

### 4.1 Rules

| Rule ID | Rule Description | Condition(s) | Action | Priority (if conflicts) |
| --- | --- | --- | --- | --- |
| BR-001 | Auto-recommend campaign based on signal type | [last_activity > 90 days AND status ≠ "pinned"] | Set recommended_campaign on the signal; BDR can override | 1 |
| BR-002 | ... | ... | ... | ... |

### 4.2 Calculations & Formulas

One calculation: campaign recommendation scoring.

Calculation: Campaign Recommendation Score

- Formula: estimated_cost = (compute_hours × rate_per_hour) + (storage_gb × rate_per_gb)

- Worked example:

  - Input: signal_type = github_repo (weight 0.9), campaign = “i18n Greenfield” (exact match = 1.0)

  - Calculation: 0.9 × 1.0 = 0.9

  - Output: recommendation_score = 0.9 (auto-recommend this campaign)

### 4.3 Approval Workflows

N/A — No formal approval workflow. BDRs review and approve their own drafts before enrollment. There is no multi-level approval chain.

| Trigger | Approver Role | Routing Logic | Timeout Behaviour | Escalation | Delegation | Notification |
| --- | --- | --- | --- | --- | --- | --- |
| N/A | N/A | N/A | N/A | N/A | N/A | N/A |

## 5. Edge Cases & Error Handling

### 5.1 Edge Case Catalogue

| ID | Category | Scenario | Expected Behaviour | User-Facing Message (if any) |
| --- | --- | --- | --- | --- |
| EC-001 | API Failure | Apollo API returns 429 (rate limit) or 503 | Retry 3x with exponential backoff (1s, 2s, 4s). If still failing, show error banner in UI and log to activity_log. | ["We couldn't complete this action. It's been queued and will retry automatically."] |
| EC-002 | Missing Data | Signal imported via CSV with missing required fields (company_name, signal_type) | Skip the row during import, log warning with row number and missing field name | “Row [N] skipped: missing [field_name].” shown in import summary |
| EC-003 | Concurrent Edit | Two BDRs working the same signal simultaneously | Last-write-wins. No real-time collaboration features. Signals are assigned to owners to prevent overlap. | N/A — signal ownership prevents this in practice |
| EC-004 | Legacy Data | V1 scan results in legacy table format | V1 data remains in legacy tables. V2 tables are separate. No migration needed — both coexist. | [—] |
| EC-005 | Permission Failure | N/A — single-tenant tool, no role-based access control | N/A | N/A |
| EC-006 | Rate Limit | Apollo API rate limit (shared across V1 and V2) | Shared rate limiter throttles requests. Backoff and retry. BDR sees loading state. | No user-facing message — handled silently |
| EC-007 | Timeout | LLM draft generation exceeds 30s | Show timeout error, allow BDR to retry. Log to activity_log. | “Draft generation timed out. Click Regenerate to try again.” |
| EC-008 | Duplicate Records | Duplicate signal for same account + signal_type + date | Duplicate detection on import. Matching signals are flagged and can be auto-cleaned via the dedup tool. | [—] |

(Add rows as needed. Common categories: API failure, missing/null data, concurrent edits, legacy/deprecated data, permission failures, rate limits, timeouts, invalid input, duplicate records, timezone/currency issues.)

## 6. User Experience & Interaction Model

### 6.1 User Flows

Two interfaces, same workflow. Web app (/app): signal queue on the left, workspace on the right. BDR picks a signal, searches Apollo, reviews drafts, enrolls. Cowork plugin: same flow via MCP tools (list_signal_queue → get_signal_workspace → find_prospects → generate_draft_sequence → approve_draft → enroll_prospect).

### 6.2 States & Feedback

| State | What the User Sees | Actions Available | Transitions To |
| --- | --- | --- | --- |
| Loading | Skeleton/spinner + "Searching Apollo..." or "Generating drafts..." | Cancel (where applicable) | Success, Error |
| Success | Prospect list with emails, or generated draft sequence ready for review | Edit draft, Regenerate, Approve, Enroll | Enrolled or next signal |
| Error | Error banner with specific message (see §5) | Retry | Loading |
| Empty | No prospects found — “Try different search criteria” | Modify search, try different personas | Enrolled or next signal |

### 6.3 Input Validation

| Field | Validation Rule | Error Message |
| --- | --- | --- |
| Company name (manual signal creation) | Non-empty string, max 255 chars | “Company name is required.” |
| Signal type (manual signal creation) | Must be one of: github_repo, hiring_alert, funding, news_article, new_domain | “Please select a valid signal type.” |

### 6.4 Role-Based Differences

| Role | Can View | Can Edit | Can Approve/Admin | Special Behaviour |
| --- | --- | --- | --- | --- |
| BDR | All signals, prospects, drafts | All signals, prospects, drafts | N/A — no approval workflow | [—] |
| AE | All signals, prospects, drafts (read-only in practice) | N/A — AEs don’t edit prospect data | N/A | No functional differences currently — same UI, role distinction is organizational not technical |

### 6.5 Notifications

| Trigger | Channel | Recipient | Message |
| --- | --- | --- | --- |
| N/A — no notification system currently | N/A | N/A | N/A |

## 7. Integration Specifications

### 7.1 Apollo.io

| Attribute | Value |
| --- | --- |
| Purpose | Prospect discovery (people search by title/company) and sequence enrollment (adding contacts to outbound email sequences) |
| API Base URL | https://api.apollo.io/v1/ |
| Auth Method | API Key (X-Api-Key header) |
| Token Refresh | N/A — static API key, no refresh needed |
| Rate Limits | Varies by Apollo plan tier. Shared rate limiter in codebase. |
| Throttling Strategy | Internal rate limiter shared between V1 and V2 |

Key Endpoints:

| Endpoint | Method | Purpose | Key Request Fields | Key Response Fields | Error Codes to Handle |
| --- | --- | --- | --- | --- | --- |
| /people/search | POST | Search for prospects by title, company, location | person_titles, organization_name, per_page | people[].id, name, email, title, organization | 400, 401, 429, 503 |

Retry & Circuit Breaker:

- Retry: 3 attempts, exponential backoff: 1s, 2s, 4s

- Circuit breaker: Not implemented. Failures are handled per-request.

- Fallback behaviour: Show error to BDR, allow manual retry.

Webhook Configuration (if applicable):

- Event: N/A — no webhooks. All Apollo calls are on-demand.

- Endpoint: N/A

- Verification: N/A

(Repeat §7.x for each integration.)

## 8. Data & Security Declaration

### 8.1 Data Sensitivity Assessment

| Question | Answer |
| --- | --- |
| What data does this system handle? | Prospect contact data (names, email addresses, job titles, company names) sourced from Apollo.io. Company-level intent signal data (public information from GitHub, news, job postings). |
| Does this system create, store, or process PII? | Yes — prospect names, email addresses, and job titles from Apollo. |
| What is the highest data classification involved? | Internal |
| Does data leave the organisation boundary? | Yes — prospect data sent to LLM APIs (OpenAI, Anthropic) for email draft generation. Company names and signal context included in prompts. |
| Does this system inherit the standard Environment Security Baseline? | N/A — internal tool, no formal Environment Security Baseline defined |

### 8.2 Elevated Data Handling

This initiative handles prospect PII (names, emails, titles) from Apollo.

| Data Element | Classification | Contains PII? | Source → Destination | Crosses Org Boundary? | Retention Period | Deletion Mechanism |
| --- | --- | --- | --- | --- | --- | --- |
| prospect_email | PII | Yes | Apollo → V2 DB → LLM API (for draft generation) | Yes — Apollo and LLM providers | Indefinite (internal tool, no user-facing deletion mechanism) | Manual DB cleanup if needed |

Legal & Regulatory Requirements:

| Requirement | Applies? | Detail |
| --- | --- | --- |
| GDPR lawful basis | N/A — internal sales tool, prospect data sourced from Apollo (third-party data provider) | Apollo’s data is sourced under their own compliance framework |
| Data Processing Agreements required | Yes — via Apollo and LLM provider agreements | Covered under Phrase’s existing vendor agreements |
| Data residency constraints | No | N/A — Replit-hosted, no data residency constraints enforced |
| Data subject rights (access, deletion, portability) | No | N/A — internal tool, not subject to data subject requests |

### 8.3 AI & Model API Usage

This initiative sends company and prospect data to LLM APIs for email draft generation.

| Question | Answer |
| --- | --- |
| Which model(s) and version(s) are used? | OpenAI GPT-4o-mini (primary for web app draft generation), Google Gemini (fallback), Anthropic Claude (via Cowork plugin MCP interface) |
| What data is sent in prompts? | Company names, signal descriptions, prospect names and titles, campaign guidelines, writing preferences. No financial or health data. |
| Is PII included in prompts? | Yes — prospect names and company names are included. No anonymization — the names are required for personalized email generation. |
| What is the model provider's data retention policy? | OpenAI: zero data retention on API tier. Anthropic: zero data retention on API tier. Google: standard API data handling. |
| Is a DPA in place with the model provider? | Covered under Phrase’s existing vendor agreements |
| Are model outputs used in decision-critical paths? | No — informational only. Drafts are reviewed and approved by a BDR before sending. |
| Is human review required before model outputs take effect? | Yes — BDR reviews every draft before approving for enrollment. No draft is sent without human approval. |
| Prompt injection risk assessment | Medium — BDR critique text is included in regeneration prompts. Signal descriptions (from external sources) are included in generation prompts. No sanitization beyond standard input validation. |

### 8.4 Security Baseline Exceptions

N/A — no formal security baseline defined for this internal tool.

| Baseline Standard | Deviation | Justification | Compensating Control |
| --- | --- | --- | --- |
| N/A | N/A — no formal security baseline defined for this internal tool | N/A | N/A |

## 9. Technology Stack & Tooling

### 9.1 Stack Declaration

| Question | Answer |
| --- | --- |
| Does this initiative use the standard org technology stack? | N/A — this is the first tool of its kind at Phrase. No standard org stack defined for internal sales tools. |
| Any new tools, services, or vendors not in the current approved list? | Yes — see 9.2 |
| Any new MCP servers? | Yes — see 9.3 |

### 9.2 Additional or Non-Standard Tools

Core stack details below.

| Tool / Service | Phase | Version / Tier | What Data It Touches | Vendor | DPA / Security Review Required? | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Apollo.io API | Runtime | API tier (per Phrase account) | Prospect names, emails, titles, company info. Sequence enrollment data. | Apollo.io | Covered under existing vendor agreement | Active |

### 9.3 MCP Servers

This initiative exposes an MCP server for the Claude Cowork plugin.

| MCP Server | Scope of Access | Data Read | Data Written | Security Review Status |
| --- | --- | --- | --- | --- |
| GitHub Dossier MCP (dossier_mcp) | Full read/write access to V2 entities: signals, prospects, drafts, campaigns, enrollment | Signal queue, prospect data, draft content, campaign configs, writing preferences | Draft edits, prospect enrollment, signal status changes, feedback log entries | Internal tool — no formal review |

## 10. Non-Functional Requirements

| Category | Requirement |
| --- | --- |
| Auth | Optional API key auth (DOSSIER_API_KEY env var). MCP server supports Bearer token auth (MCP_API_KEY). No SSO/OIDC. |
| Performance | No formal SLA. Target: page loads under 2s, Apollo search under 5s, draft generation under 30s. Expected concurrent users: 1–5 BDRs. |
| Availability | Replit-hosted. Availability depends on Replit platform. No multi-AZ. Acceptable for an internal tool. |
| Disaster Recovery | No formal DR plan. SQLite DB persists on Replit's filesystem. Code is in GitHub. Note: 185 MB SQLite on a single VM with no backup strategy is a known risk. |

## 11. Technical Constraints

| Constraint | Detail |
| --- | --- |
| Language / Runtime | Python 3.11 (Flask) for backend. Vanilla JavaScript for frontend (server-rendered templates + client-side React-like components). Node.js for MCP server dependencies. |
| Infrastructure | Replit (single container). SQLite in production (data/lead_machine.db, 185 MB, WAL mode). PostgreSQL support is fully wired but intentionally disabled (DATABASE_URL=disabled). Migration path exists via migrate_to_postgres.py. |
| Must Integrate With | Apollo.io (prospect search + enrollment), OpenAI API (draft generation), Google Gemini API (fallback), Anthropic Claude (Cowork plugin), GitHub API (legacy V1 scanning) |
| Must Follow Patterns In | [github.com/company/platform-lib — use existing auth middleware, logging, and error handling patterns] |
| CI/CD | No CI/CD pipeline. Deployed directly to Replit via git push. GitHub Actions for basic linting only. |

## 12. AI Agent Build Notes

| Topic | Guidance |
| --- | --- |
| CLAUDE.md Reference | Root CLAUDE.md at /.claude/ covers project-wide conventions. V2-specific architecture at /V2_ARCHITECTURE.md. Prompt guidelines at /PROMPT.md. |
| Naming Conventions | snake_case for Python (files, variables, functions). camelCase for JavaScript. Database tables: snake_case. MCP tools: snake_case with descriptive names (e.g., list_signal_queue, generate_draft_sequence). |
| Project Structure | Mono-repo. V2 code in /v2/ with subdirectories: /v2/services/, /v2/routes/, /v2/models.py, /v2/schema.py, /v2/mcp_tools.py. Legacy code at root level (app.py, database.py). Templates in /templates/v2/. |
| Testing Expectations | pytest for Python. Tests in /tests/. No coverage requirement enforced. Integration tests cover API endpoints and service layer. |
| PR / Commit Standards | No formal commit convention. Descriptive commit messages. PRs are optional for solo development. |
| Institutional Knowledge | V1 and V2 tables coexist in the same database. V2 schema is initialized via init_v2_schema() called from database.init_db(). The “tier” field on accounts (0–4) is for scoring, NOT pipeline state — account_status is the pipeline field. Apollo rate limiter is shared between V1 and V2. The Replit AI proxy is used for fast LLM calls in the web app. |
| What NOT to Do | Do not use an ORM — all database access is raw SQL via the db_connection() context manager with dialect-aware queries. Do not create new top-level Python files for V2 features — all V2 code goes in /v2/. Do not import V2 modules at the top level of app.py — use try/except imports to keep V1 functional if V2 breaks. Do not hardcode API keys — all secrets go in .env. |

## 13. Validation & Success Criteria

### 13.1 Baseline Metrics (Current State)

| Metric | Current Value | Source |
| --- | --- | --- |
| Time from signal to first outreach | 2–4 hours (manual research + email writing) | Estimated based on BDR workflow observation |
| Signals worked per BDR per day | 3–5 accounts researched per day | Estimated based on current workflow |

### 13.2 Target Metrics

| Metric | Target | Acceptable Threshold |
| --- | --- | --- |
| Time from signal to first outreach | Under 15 minutes per signal | Under 30 minutes per signal |
| Signals worked per BDR per day | 15–25 signals per day | 10+ signals per day |

### 13.3 Acceptance Criteria (Functional)

- [ ] Given [precondition], when [action], then [expected result].

- [ ] Given [precondition], when [action], then [expected result].

- [ ] (Add one for each major edge case in §5.)

### 13.4 Shadow Mode / Validation Plan

- Method: N/A — no legacy automated system to compare against. Validation is qualitative: BDR feedback on draft quality and workflow speed.

- Sample Size: First 50 signals worked through the new system

- Comparison Criteria: BDR confirms drafts are usable without major rewrites, workflow is faster than manual process

- Duration: 2 weeks of daily use

### 13.5 Go / No-Go Criteria

| Criterion | Go | No-Go |
| --- | --- | --- |
| BDR adoption | 10+ signals per day | BDRs reverting to manual process |
| Draft quality | Drafts sent with minor edits only | Drafts require full rewrites |
| System stability | No blocking bugs in core workflow | Workflow-blocking bugs present |

### 13.6 Rollback Plan

- Trigger: [e.g., Error rate > 5% for 15 minutes]

- Procedure: V2 routes are registered via try/except. If V2 breaks, remove the V2 import in app.py and V1 routes continue to function. BDRs revert to manual workflow.

- Data Reconciliation: V2 data stays in V2 tables. No cross-contamination with V1 data.

- Communication: Notify the BDR team directly (small team, informal communication).

## 14. Out of Scope

| Item | Reason | Planned For |
| --- | --- | --- |
| Multi-tenant / multi-org support | Built for Phrase’s sales team only. No need for tenant isolation. | Not planned |
| Mobile app | BDRs work from desktop. No mobile use case identified. | Not planned |

## 15. Open Questions

| ID | Question | Owner | Deadline | Resolution |
| --- | --- | --- | --- | --- |
| OQ-001 | Which database is currently running in production (SQLite vs PostgreSQL)? | Eric Murray | March 2026 | Resolved: SQLite. DATABASE_URL is set to “disabled” in Replit. Live DB is data/lead_machine.db (185 MB, WAL mode). Postgres support is fully wired but never activated. The 185 MB SQLite file on a single Replit VM is a potential scaling concern. |

## Appendix

### A. Glossary

Key terms used in this system:

| Term | Definition |
| --- | --- |
| Intent Signal | A data point indicating a company may need localization services (e.g., hiring alert for i18n role, GitHub repo with i18n library, funding announcement for international expansion). Generated by Realm agents or created manually. |

### B. Reference Documents

Key reference documents for this initiative:

| Document | Link | Relevance |
| --- | --- | --- |
| V2 Architecture Doc | V2_ARCHITECTURE.md in repo root | Domain entities, status flows, directory structure, integration points |
| PROMPT.md | PROMPT.md in repo root | AI prompt guidelines, scoring engine, Phrase messaging guide |
| GitHub Repository | github.com/emurray32/GItHub-Dossier | Source code, issue tracker, deployment target |

### C. Changelog

| Date | Author | Change |
| --- | --- | --- |
| March 19, 2026 | [Name] | Retroactive spec — filled in after project was already underway |